Marking Scheme

Project Management

Q1)

- d

- d

- d

- a

- a

- b

- a

- d

- a

- d

Q2)

A

The project triangle

- Time: The time to complete the project reflected in your project schedule.

- Money: The project budget, based on the cost of the resources: the people, equipment, and materials required to do the tasks.

- Scope: The goals and tasks of the project and the work required to complete them.

Quality

Resources

Time					Cost

Quality

Scope

This trio of time, money, and scope is the project triangle. Adjusting one of these elements affects the other two. While all three elements are important, typically one will have the most influence on your project.

The relationship between these elements differs in every project and determines the kinds of problems you'll encounter and the solutions you can implement. Knowing where you're constrained or flexible makes it easier to plan and manage your project.

B

### Characteristics of software projects

Software projects have a number of special properties

• Requirements are often unclear and subject to

change

• There is a tendency to start implementing too soon

• There is a temptation to make changes in mid-project

• It is hard to measure software quality

• Staff turnover is often critical, since mobility remains

high in software engineering

• Software covers a wide area of applications, each

requiring different skills and methods

C

The student can select:

Waterfall or component based.

D

The student can specify a project with a duration and draw the bar chart showing the activities and their duration and dependences, as in the chart below.

Incomplete Task

Complete Task

Legend

ID

1

2

3

4

5

6

7

Preliminary investigation

Problem analysis

Requirements analysis

Decision analysis

Design

Construction

Implementation

May

Jun

Jul

Aug

Sep

Oct

Nov

Dec

2001

Task Name

Today