## Slide 1: Scrum Methodology

## Slide 2
Scrum is an agile process that allows us to focus on delivering the highest business value in the shortest time.
It allows us to rapidly and repeatedly inspect actual working software (every two weeks to one month).
The business sets the priorities. Teams self-organize to determine the best way to deliver the highest priority features.
Every two weeks to a month anyone can see real working software and decide to release it as is or continue to enhance it for another sprint.
Scrum in 100 words

## Slide 3: Characteristics
Self-organizing teams
Product progresses in a series of month-long “sprints”
Requirements are captured as items in a list of “product backlog”
No specific engineering practices prescribed
Uses generative rules to create an agile environment for delivering projects
One of the “agile processes”

## Slide 4: SCRUM has the following ELEMENTS:
A project team called a SCRUM Team
A Product Backlog of all known Requirements
A Sprint Backlog of requirements being worked on
A period of work referred to as a Sprint
Daily Stand-up Meetings with the SCRUM Team
A Burndown Chart to track progress of the Sprint
An Incremental Delivery at the end of each sprint

## Slide 5: Scrum
Cancel
Gift wrap
Return
Sprint
2-4 weeks
Return
Sprint goal
Sprint backlog
Potentially shippable
product increment
Product
backlog
Coupons
Gift wrap
Coupons
Cancel
24 hours

## Slide 6: Putting it all together
Image available at www.mountaingoatsoftware.com/scrum

## Slide 7: Sprints
Scrum projects make progress in a series of “sprints”
  Analogous to Extreme Programming iterations
Typical duration is 2–4 weeks or a calendar month at most
A constant duration leads to a better rhythm
Product is designed, coded, and tested during the sprint

## Slide 8: The SCRUM Team
Is all the people who will COMMITTED to the delivery of the backlogs
One role is ‘SCRUM Master’ who is in practice the PM
Is staffed by PMs, BAs, Developers, Testers, Support – i.e. ALL the typical project staff

## Slide 9: Product Backlog
Contains all the currently known requirements for a product
Is managed by the Product Owner and can change as needed

## Slide 10: Sprint Backlog
Contains the set of prioritised Product Backlog items that are currently being worked on
Are not to be changed during the Sprint

## Slide 11: Sprint
Is a fixed period of development and testing
Results in an incremental delivery of usable product
Usually lasts 2 to 4 weeks

## Slide 12: Daily SCRUM Meeting
Brief ‘Stand-up’ meeting each morning with SCRUM Team only
What value did you add yesterday?
What value will you add today?
What will stop you making progress?

## Slide 13: Burndown Chart
Charts delivery of the Sprint Backlog against Sprint Duration.
Simple, at-a-glance view of progress showing velocity and traction
Easy to keep updated

## Slide 14: Incremental Delivery
Output of the Sprint
Working functionality that can be deployed
Delivered every 2 to 4 weeks, tested and working

## Slide 15: Quick Overview I
Product Owner
Scrum Master
Scrum Team
Product
Backlog
Sprint
Backlog
Executable Product Increment
Sprint
Sprint Planning Meeting

## Slide 16: Scrum framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 17: Scrum framework
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts
Product owner
ScrumMaster
Team
Roles

## Slide 18: Scrum Roles: Product Owner
Represents the interests of all stakeholders in the project and resulting system
Tasks/Responsibilities:
  is the only person in charge of the Product Backlog
    maintains and sustains content
    prioritizes Product Backlog items
    estimates Product Backlog effort
  is responsible for initial and ongoing funding

## Slide 19: Scrum Roles: Scrum Master
Represents management and team to each other
Tasks/Responsibilities:
  ensures that Scrum values, practices and rules are enacted and enforced
  plans and initiates Sprints together with the team
  conducts Daily Scrums and ensures that impediments are promptly removed
  controls progress and takes appropriate measures

## Slide 20: Scrum Roles: Scrum Team
Tasks/Responsibilities:
  formulates a Sprint Goal at the Sprint Planning Meeting
  commits to turn a set of Product Backlog into a working product
  self-organizes (assigns, works on, modifies and
  (re-)estimates tasks)
  → responsible for doing all analysis, design, coding, testing and user documentation
  → has full authority to do whatever is necessary to meet the Sprint Goal
Team size: seven people, plus or minus two
Team composition: cross-functional → analysts, designers, coding engineers

## Slide 21: Scrum framework
Product owner
ScrumMaster
Team
Roles
Product backlog
Sprint backlog
Burndown charts
Artifacts
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies

## Slide 22
Sprint planning meeting
Sprint prioritization
Analyze and evaluate product backlog
Select sprint goal
Sprint planning
Decide how to achieve sprint goal (design)
Create sprint backlog (tasks) from product backlog items (user stories / features)
Estimate sprint backlog in hours
Sprint
goal
Sprint
backlog
Business conditions
Team capacity
Product backlog
Technology
Current product

## Slide 23: Sprint planning
Team selects items from the product backlog they can commit to completing
Sprint backlog is created
  Tasks are identified and each is estimated (1-16 hours)
  Collaboratively, not done alone by the ScrumMaster
High-level design is considered
As a vacation planner, I want to see photos of the hotels.
Code the middle tier (8 hours)
Code the user interface (4)
Write test fixtures (4)
Code the foo class (6)
Update performance tests (4)

## Slide 24: The daily scrum
Parameters
  Daily
  15-minutes
  Stand-up
Not for problem solving
  Whole world is invited
  Only team members, ScrumMaster, product owner, can talk
Helps avoid other unnecessary meetings

## Slide 25: Everyone answers 3 questions
These are not status for the ScrumMaster
  They are commitments in front of peers
What did you do yesterday?
1
What will you do today?
2
Is anything in your way?
3

## Slide 26: The sprint review
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  2-hour prep time rule
  No slides
Whole team participates
Invite the world

## Slide 27: Sprint retrospective
Periodically take a look at what is and is not working
Typically 15–30 minutes
Done after every sprint
Whole team participates
  ScrumMaster
  Product owner
  Team
  Possibly customers and others

## Slide 28: Start / Stop / Continue
Whole team gathers and discusses what they’d like to:
Start doing
Stop doing
Continue doing
This is just one of many ways to do a sprint retrospective.

## Slide 29: Scrum framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 30: Product backlog
The requirements
A list of all desired work on the project
Ideally expressed such that each item has value to the users or customers of the product
Prioritized by the product owner
Reprioritized at the start of each sprint
This is the product backlog

## Slide 31: A sample product backlog
Backlog item | Estimate
Allow a guest to make a reservation | 3
As a guest, I want to cancel a reservation. | 5
As a guest, I want to change the dates of a reservation. | 3
As a hotel employee, I can run RevPAR reports (revenue-per-available-room) | 8
Improve exception handling | 8
... | 30
... | 50

## Slide 32: The sprint goal
A short statement of what the work will be focused on during the sprint
Database Application
Financial services
Life Sciences
Support features necessary for population genetics studies.
Support more technical indicators than company ABC with real-time, streaming data.
Make the application run on SQL Server in addition to Oracle.

## Slide 33: Managing the sprint backlog
Individuals sign up for work of their own choosing
  Work is never assigned
Estimated work remaining is updated daily
Any team member can add, delete or change the sprint backlog
Work for the sprint emerges
If work is unclear, define a sprint backlog item with a larger amount of time and break it down later
Update work remaining as more becomes known

## Slide 34: A sprint backlog
Tasks
Code the user interface
Code the middle tier
Test the middle tier
Write online help
Write the foo class
Mon
8
16
8
12
8
Tues
4
12
16
8
Wed
Thur
4
11
8
4
Fri
8
8
Add error logging
8
10
16
8
8

## Slide 35: A sprint burndown chart
Sprint burndown is a graphical representation of the estimated effort-hours remaining for a given period of time during a Sprint

## Slide 37: Scalability
Typical individual team is 7 ± 2 people
  Scalability comes from teams of teams
Factors in scaling
  Type of application
  Team size
  Team dispersion
  Project duration
Scrum has been used on multiple 500+ person projects